## Slide 1
An Automated COVID-19 SOPs Monitoring And Management System
GSN: FALL 21-18
Presented by:
Maaheen Yasin (L18-1267)
Inbisat Mudassar Dar (L18-1283)
Ahmad Tameem Kamal (L18-1358)
Advisor: Mr. Hamza Yousuf
Client: Saleem Steel Industries
Evaluation Committee:
Ms. Shazia Haque
Mr. Zeeshan Asif

## Slide 2
CONTENTS
Brief Recap of the Project
Software Progress: Social Distancing Detection
Software Progress: Face Mask Detection
Hardware Progress
Remaining Tasks

## Slide 3
Brief Recap of the Project
Six Main Deliverables:
  Face Mask Detection
  Social Distancing Detection
  Temperature Sensing
  SpO2 Sensing
  Warning Gerenation
  Automated Door Lock Mechanism
CNN with Linear Regression
YOLO v3 (You Only Look Once)

## Slide 4
Software Progress: Social Distancing
Implementation in Real-Time

## Slide 5
Software Progress: Social Distancing
The YOLO algorithm was using a pre-trained weighted dataset named COCO that has 80 classes trained.
Why use a Custom Dataset?
Only need one class i.e. People
To improve FPS. Current FPS on Laptop is ranging from 0.7 to 1.
Make it suitable to real-time application
Reduce the workload on the micro-processor

## Slide 6: Recap

## Slide 7: Overview

## Slide 8
Hardware Progress
MLX90614 connections were made with Arduino
128x32 OLED display was connected
Code was burnt and output was observed

## Slide 9
Hardware Progress

## Slide 10
Hardware Progress

## Slide 11
Hardware Progress
MLX90614 connections were made with Arduino
Upgrading code for accuracy in temperature sensing
SpO2 sensor interfacing
Display of accurate results on OLED

## Slide 12
Remaining Tasks of the FYP
Phase-I: Custom Dataset for Social Distancing Detection
Phase-II: Testing of Deep Learning Models on Hardware
Phase-III: Sensor Testing
Phase-IV: Prototype Assembling
Phase-V: Final Testing of Prototype and Debugging